**Weekly Status Report:**

**Week of:** May 30th to June 4th

**Report prepared by:** Hammud Haq

**List of itemized activities planned for this week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| S. No. | Activity Description | Member Responsible | Completion Status (%) | Reason for delay |
| 1 | Finalize .h and txt | Hammud | 75% | Lab04 |
| 2 | Design BST | Alex | 35% |
| 3 | Figure out Hash Table | Leo | 15% |

**List of itemized activities planned for next week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| S. No. | Activity Description | Member Responsible | Completion Expected (%) | Reason for multi-week |
| 1 | Create add and delete functions | Hammud | 60% | Lab and coordinating project status |
| 2 | Get an idea for the finalized BST | Alex | 70% |
| 3 | Start readying HashTable | Leo | 35% |