**Weekly Status Report:**

**Week of:** <May 29th > to <June 4th >

**Report prepared by:** <Leonel De Anda>

**List of itemized activities planned for this week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| S. No. | Activity Description | Member Responsible | Completion Status (%) | Reason for delay |
| 1. | Finish Discussing Project Design | Everyone | 80-90% |  |
| 2. | Finish Pokemon Class | Hammud | 75% |  |
| 3. | Finish Input File | Leonel | 25% |  |

**List of itemized activities planned for next week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| S. No. | Activity Description | Member Responsible | Completion Expected (%) | Reason for multi-week |
| 1. | Code Sorting Functions | Alex + TBD | 100%? |  |
| 2. | Design Binary Tree | Alex | 100%? |  |
| 3. | Design Hash Table? | TBD | Depends |  |